## Slide 1
VIETNAM 2026
Vietnam – Internal Aspire
Working Sessions
Focused internal sessions with Trung , Dahiya and Hoang
Dates: TBC
Approval and detailed working plan
CONFIDENTIAL & PROPRIETARY
Notes: Purpose: approval deck for a focused engineering track during the Vietnam visit. Dates remain TBC. The cover photograph and Aspire logo come from the user-provided April 2025 Vietnam workshop deck.

## Slide 2
Approval summary
A three-day engineering track within the wider Vietnam visit
CONFIDENTIAL & PROPRIETARY
02
3
focused engineering
working days
The sessions are limited to the internal engineering owners and end each day with a usable artifact.
EXPECTED OUTCOMES
QA automation baseline
Runnable Playwright web tests, evidence output and a mobile automation decision
RDP selective rollout design
Version, deployment, configuration, migration and rollback controls
Engineering AI governance draft
A review-ready control model and a low-risk Jira reporting pilot charter
Approval requested: Participation of Dom and Vimukthi along side with 3 internal resource trung . Honag and Dahlia

## Slide 3
How this differs from the 2025 workshop
The proposed format is narrower, hands-on and output based
CONFIDENTIAL & PROPRIETARY
03
Dimension | 2025 workshop | 2026 engineering track | 2026 BA track | Reason for the change
Scope | Broad platform review across RDP, Benefits, CMS, integrations and roadmap | Three technical outcomes only | Traning of Dahliya , Knows every impact areas across platform , RDP | Protect delivery time and close decisions
Participants | Larger Aspire and CMC group | Vimukthi, Trung and Hoang | Dom and Dahliya | Use the smallest group that owns the code paths
Format | Demos, reviews and roadmap discussion | Pairing, configuration and architecture working sessions | Training sessions | Leave with working artifacts rather than meeting notes
Outputs | Action items across many workstreams | Automation baseline, rollout design and AI governance draft | Reverse KT documents | Give each day a clear completion test
BA/Eng relationship | Business and technical topics mixed across days | Dominique and Dahlia keep a separate 4-day BA schedule, 1 Day combined schedule | Eng Relation ship – Combine day to sort out the dependent items | Avoid duplicated sessions. Align only on shared dependencies

## Slide 4
Participants and scope boundary
Two parallel tracks share only the dependencies that need joint decisions
CONFIDENTIAL & PROPRIETARY
04
ENGINEERING WORKING TRACK
Vimukthi
Work shop Engineering owner
Architecture decisions, AI governance draft and closure
Trung
Full-stack owner
RDP selective rollout design and pilot implementation details
Hoang
Mobile / engineering owner
QA automation baseline and mobile tool-fit decision
SEPARATE BA PROGRAMME
Dominique (Workshop business owner ) + Dahlia
Own the five-day BA schedule and business requirements sessions
Engineering interlock
One short Day 1 dependency checkpoint, plus final playback only if a BA decision affects the technical outputs
No broader workshop attendee group is planned for the core engineering sessions.
Notes: This boundary avoids duplicating Dominique's work. Invite BA participants only for a specific dependency decision. The core engineering sessions remain with the internal owners named here.

## Slide 5
Three-day engineering plan
Dates will align to the approved Vietnam itinerary
CONFIDENTIAL & PROPRIETARY
05
Day | Working focus | Participants | End-of-day artifacts
Day 1 | Combined engineering alignment | Vimukthi Trung Hoang | Agreed scope, dependency map, access check and prioritized working backlog
Day 2 | QA automation working lab | Vimukthi Hoang | Runnable web automation baseline, evidence output and mobile automation decision note
Day 3 | Full-stack architecture and AI governance | Vimukthi Trung | RDP rollout ADR and runbook, AI governance draft and Jira reporting pilot charter
Dominique and Dahlia continue their separate five-day BA schedule. The two tracks use one dependency checkpoint and avoid duplicate workshop blocks.
Notes: The plan uses three engineering days inside the wider trip. Each day has one primary output package, while the full-stack day combines two tightly time-boxed outputs supported by pre-work.

## Slide 6
Day 1: combined engineering/business alignment
Close scope and access questions before the two specialist working days
CONFIDENTIAL & PROPRIETARY
06
WORKING BLOCKS
09:00–09:30
Objectives and boundaries
Confirm outcomes and non-goals
09:30–11:00
Current-state walkthrough
RDP release path, test gaps and active code lines
11:15–12:30
Dependencies
Environment, data, access and BA interlock
13:30–15:30
Priority and example
Web smoke journeys and rollout example feature
15:45–17:00
Readiness and action lock
Owners, blockers and Day 2/3 inputs
DECISIONS TO CLOSE
Which RDP web journeys form the first stable smoke suite
Which feature and client profiles will prove selective rollout
Which code lines are shared, forked or require compatibility work
Which non-production access and test data are available
Which BA decisions affect the technical work, and who owns them
Day 1 exit condition
Both specialist days can start without waiting for an avoidable access, scope or ownership decision.
Notes: Keep this day decision oriented. The optional BA checkpoint should address only a dependency that changes the selected test journeys or rollout example.

## Slide 7
Day 2: QA automation / Unit Automation working lab
A working web baseline with clear boundaries for native mobile automation
CONFIDENTIAL & PROPRIETARY
07
Select stable
journeys
Scaffold in
Playwright
Review and
stabilize
Run locally
and in CI
Capture evidence
and backlog
DAY 2 TARGET OUTPUTS
Minimum two stable RDP web smoke journeys. Target three if the environment is ready
Reusable fixtures, selectors and test-data approach
HTML report plus trace or screenshot evidence
CI execution proof, or a review-ready pipeline change if access is blocked
TOOL BOUNDARY
Playwright
RDP web, responsive browser coverage and mobile-browser emulation. Android Chrome and WebView support remains experimental.
Native RSA mobile app
Record a separate framework decision based on the app technology and required device coverage.
AI-assisted authoring uses an approved tool only. No client data, secrets or unreviewed generated code enter the test suite.
Notes: Playwright scope source: https://playwright.dev/docs/emulation and https://playwright.dev/docs/api/class-android. Playwright documents browser/device emulation and experimental Android Chrome/WebView automation. The workshop therefore treats native app automation as a separate tool decision. AI assistance remains subject to Aspire approval and human code review.

## Slide 8
Day 3: RDP selective rollout architecture
Separate code delivery from per-client activation and operational control
CONFIDENTIAL & PROPRIETARY
08
RELEASE PATH
Shared base
code
Immutable image
+ release manifest
Deploy to selected
ECS services
Version + migration
compatibility check
ACTIVATION AND CONTROL
Client capability registry
version, code line, prerequisites
Per-client feature
configuration / flags
Client + feature metrics
disable or task rollback
Feature flags activate code that already exists in the deployed version. A forked or custom site must receive compatible code before activation.
Workshop artifacts: client capability matrix, deployment manifest fields, backward-compatible migration rule, ADR and rollback runbook.
Notes: The architecture reflects the current RDP model with client-specific ECS services and the need to support shared and custom code lines. AWS AppConfig documentation confirms that feature flags can change application behavior and support targeted rollout and rollback, but code must already exist in the deployed application. Source: https://docs.aws.amazon.com/appconfig/latest/userguide/what-is-appconfig.html. The workshop will decide whether AppConfig or the existing configuration mechanism best fits Aspire; it will not assume a new service purchase.

## Slide 9
Day 3: engineering AI governance package
Progress the appraisal objective through a review-ready model and one low-risk pilot
CONFIDENTIAL & PROPRIETARY
09
GOVERN
Named owner, approved tools, data boundary, documented review and escalation route
MAP
Define the use case, intended users, inputs and limitations. Classify data before any prompt or model access.
MEASURE
Set factual accuracy, traceability, time saved and human correction metrics. Keep source links and test evidence.
MANAGE
Approve, monitor, restrict or stop the pilot. Record incidents, tool changes and residual risk decisions.
Initial pilot
Jira weekly engineering report draft
Read-only input with traceable sources. Manager review before sharing. No autonomous Jira updates.
Workshop output is a draft for Security and Digital leadership review. It does not approve enterprise AI policy.
Notes: The control model is aligned at a high level to the NIST AI Risk Management Framework functions Govern, Map, Measure and Manage. NIST treats governance as cross-cutting and emphasizes clear roles, documentation, human oversight, testing and ongoing monitoring. Source: https://airc.nist.gov/airmf-resources/airmf/5-sec-core/. This workshop creates an Aspire engineering draft for review, not a final corporate policy.

## Slide 10
Outputs and acceptance criteria
Each deliverable has an owner and an observable completion test
CONFIDENTIAL & PROPRIETARY
10
Output | Owner | Acceptance criteria
Web automation baseline /Unit Test across data processor, RSA , whole application , Pipeline application | Hoang | At least two stable RDP smoke journeys run twice against non-production and generate a readable report plus trace or screenshot evidence
Mobile automation decision | Hoang + Vimukthi | Target classified as browser, WebView or native. Recommended tool path and next proof task documented
RDP ADR + capability matrix | Trung+ Vimukthi | Shared and forked sites covered. Version, configuration, migration prerequisites and rollback responsibilities stated
Selective rollout runbook | Trung | One example feature traced for an enabled client and an excluded client, including monitoring and rollback
AI governance draft + pilot charter | Vimukthi + Trung | Use case, owner, data class, tool status, human review, evidence, metrics and escalation route included
Action backlog | All | Every open item has a named owner, due date, dependency and two-week review checkpoint
Notes: The automation commitment uses a minimum of two stable journeys because one day includes environment setup, coding standards, evidence and handover. Three remains the target when prerequisites are ready. This avoids claiming a full regression suite from a one-day lab.

## Slide 11
Pre-work, dependencies and controls
The working sessions depend on access and prepared examples, not slide preparation
CONFIDENTIAL & PROPRIETARY
11
Owner / input | Bring before the workshop | Dependency controlled
Hoang | Repository and local prerequisites, shortlisted journeys, stable non-production test accounts and data | Avoid losing the lab to setup or unstable OTP/data dependencies
Trung | Client/code-lineage map, current pipeline and ECS task details, existing flags/config and migration examples | Expose which clients can receive the same build and which require a port
Vimukthi | Draft AI use case, current weekly report sample, initial governance questions and selected RDP rollout example | Keep AI and architecture discussions concrete and time boxed
Security / platform inputs | Approved AI tool position, non-production access, CI permissions and data-handling constraints | Prevent use of an unapproved tool or unavailable environment
WORKSHOP CONTROLS
No production changes. No client PII or secrets in AI prompts. No unapproved AI tools. Normal PR, QA, security and release gates remain.
If access blocks execution, the substitute output is a review-ready PR or pipeline change plus a documented blocker, not an unsupported completion claim.
Notes: Security and platform participants do not need to attend the full workshop. Their pre-approved inputs are enough unless a decision remains open. Production deployment stays outside this agenda.

## Slide 12
Decision requested and follow-through
Approve the focused track, then manage every output through existing governance
CONFIDENTIAL & PROPRIETARY
12
DECISION REQUESTED
Approve participation in three engineering working days within the Vietnam visit
Confirm Trung and Hoang as the core engineering participants
Confirm the scope: automation baseline, RDP rollout design, and AI governance draft with pilot charter
Retain Dominique and Dahlia's separate five-day BA schedule
FOLLOW-THROUGH
Workshop close
Artifacts, decisions and open blockers recorded
+2 business days
Circulate ADR, runbook, automation evidence and pilot draft
+1 week
Engineering, QA and Security comments resolved or assigned
+2 weeks
Checkpoint with Sanchit. Approve backlog priorities and pilot next step
POC stage does not commit Aspire to a new tool purchase, production release or enterprise AI policy. Those decisions follow the normal review route.

## Slide 13
Approval questions and direct answers
Prepared responses to the most likely scope and value challenges
CONFIDENTIAL & PROPRIETARY
13
Question | Direct answer
Why does this need an in-person working session? | The sessions pair on the actual code, configuration and evidence. Each day ends with an artifact that can continue remotely.
Why only Trung and Hoang? | They own the relevant full-stack and mobile code paths. A smaller group protects delivery time and keeps accountability clear.
Why three engineering days? | The plan has three output packages: combined readiness, automation baseline, then full-stack architecture plus a time-boxed governance package.
Why is Hoang involved in QA automation? | Engineering owns the framework and CI quality. QA will validate scenarios and coverage. The workshop also records a separate native-mobile tool decision.
Can a feature flag selectively roll out every RDP change? | No. The client must first run a compatible version that contains the code. The flag controls activation after deployment and readiness checks.
Does the workshop approve AI policy or production use? | No. It creates a draft engineering control model and pilot recommendation for Security and Digital leadership review.